# Exhibit A: Project Budget

Project: {{PROJECT_NAME}} (Project No. {{PROJECT_NUMBER}})

Client: {{CLIENT_LEGAL_NAME}}

Site Address: {{SITE_ADDRESS}}

Total Units: {{TOTAL_UNITS}}

Date: {{EFFECTIVE_DATE}}

## PRICING BREAKDOWN:

{{PRICING_BREAKDOWN_TABLE}}

___________________________________________delete later

### PHASE 1: Design and Engineering

Site-specific engineering, design development, cost estimation, and permitting support: {{DESIGN_FEE}}

PHASE 2: PRELIMINARY ESTIMATES (Provided at Signing, Refined During Design)

Offsite total price: {{PRELIMINARY_OFFSITE_PRICE}

{{BLOCK_ON_SITE_SCOPE_EXHIBIT_A}}

PRELIMINARY TOTAL CONTRACT PRICE: {{PRELIMINARY_CONTRACT_PRICE}}

### PHASE 3: FINAL PRICING (Established at Green Light Production Notice)

At Green Light, Client will receive:

- LOCKED Manufacturing Price (Offsite Services) - Fixed and guaranteed

- REFINED Site Cost Estimate (On-Site Services) - Based on completed site engineering

- Final Total Contract Price, subject to unforeseen circumstances with On-Site work, for Client approval

Manufacturing pricing becomes fixed at Green Light. Site pricing is refined to maximum accuracy but may be subject to change orders if unforeseen conditions arise during construction.

Client must approve final pricing to proceed to production. If Client does not approve, Client may exit per Section 10, having paid only the Design & Engineering Fee plus any additional professional fees due.

### Unit Breakdown:

{{UNIT_DETAILS_TABLE}}

### EXCLUSIONS (Not Included Unless Specified):

- Local permit fees and municipal approvals

- Specialty equipment (expansion tanks, secondary fire systems, lift stations)

- Landscaping and hardscaping (unless specified in the Project Scope)

- Off-site improvements or impact fees

- Client-requested upgrades or changes after Green Light

### PRICE ADJUSTMENT PROVISIONS:

Any changes to the Total Contract Price will be added to this Exhibit as an addendum or via written Change Order signed by both parties.

Final pricing for Offsite Services will be confirmed upon design completion and Green Light Production Notice. On-Site Services will be reconciled monthly based on actual costs incurred.

# Exhibit B: Plans and Specifications Drawing Set and interior finishes for the Home

# Exhibit C: Payment Schedule

Project: {{PROJECT_NAME}} (Project No. {{PROJECT_NUMBER}})

Client: {{CLIENT_LEGAL_NAME}}

Total Contract Price: {{CONTRACT_PRICE}}

UNIFIED PAYMENT STRUCTURE (Applies to All Projects - D2C and B2B):

All projects follow the same payment structure:

{{PAYMENT_SCHEDULE_TABLE}}

_______________________________________delete below if table shows

PHASE 1: DESIGN & ENGINEERING

##### Payment: {{DESIGN_FEE}} due at contract signing

##### Deliverables: Site-specific engineering, design development, cost estimation, permitting support

##### Client receives: Preliminary estimates for manufacturing and site work

PHASE 2: GREEN LIGHT DECISION POINT

##### Payment: {{MILESTONE_1_PERCENT}}% of Final Contract Price (due upon Green Light approval)

##### Deliverables: Final pricing presented - Manufacturing LOCKED, Site work REFINED

##### Client Decision: Approve and proceed to production, OR exit (having paid only Design Fee and any associated Professional Fees)

PHASE 3: PRODUCTION & DELIVERY (If Green Light Approved)

##### Payments per milestone schedule in Section 2.9:

##### Production Start: {{MILESTONE_2_PERCENT}}%

##### Production Completion: {{MILESTONE_3_PERCENT}}%

##### Delivery: {{MILESTONE_4_PERCENT}}%

##### Installation Complete: {{MILESTONE_5_PERCENT}}%

##### Final Payment: Balance retainage

##### Retainage Release: {{RETAINAGE_PERCENT}}% after {{RETAINAGE_DAYS}} days

Note: For multi-unit projects, payment milestones may be structured per-unit or per-phase as detailed in the project-specific schedule below.

Note: This payment schedule covers all services provided by Company, including Design & Engineering, Manufacturing (Offsite Services), and On-Site Services. All payments are made to Company.

# Exhibit D: Milestone Schedule

The following Design Milestone Schedule outlines key milestones of the Design Phase, including deliverables, responsibilities, and approval requirements. Dates to be confirmed by the Parties.

{{MILESTONE_SCHEDULE_TABLE}}

# Exhibit E: Limited Warranty

###### [STATE-SPECIFIC DISCLOSURE - {{PROJECT_STATE}}]

PURSUANT TO {{PROJECT_STATE_CODE}}, THIS SECTION (ALONG WITH SECTION 6, ABOVE) CHANGES YOUR EXISTING WARRANTY RIGHTS UNDER CALIFORNIA LAW, AND REPLACES CERTAIN EXISTING WARRANTIES WITH OUR OWN LIMITED WARRANTY.  PLEASE READ THE ENTIRE SECTION CAREFULLY AND INITIAL AFTER READING ONLY IF YOU AGREE.  YOU HAVE THE RIGHT TO CONSULT WITH AN ATTORNEY BEFORE AGREEING TO WAIVE THESE RIGHTS.

###### If you have read, understand, and agree to Exhibit E, please initial here: _____

### Definitions

“Covered Component” means those specific systems and structural elements described in Sections 3 and 4 below, which were originally supplied by Company or its authorized manufacturers.

“Repair” means correction of the defect by restoring the Covered Component to proper working condition.

“Repair/Replacement” means correction of the defect by providing a comparable component and installing it.

“Term of Coverage” begins on the date the Home leaves Company’s factory and continues according to the applicable coverage period (2-, 5-, or 10-year).

“Failure to Perform Its Intended Function” means the operational or structural failure of a Covered Component due to a defect to the extent that:

- the component no longer functions as designed, or

- continued use would be unsafe or materially impractical

### Warranty Commencement

Warranties begin on the earlier of:

  - Substantial completion of factory delivery and installation on site, or

  - 30 days after factory delivery, unless delays are caused by Company.

This timing ensures protection begins as soon as the modules are delivered and ready for occupancy.

### Warranty Scope

| Warranty Type | Duration | Covered Components |
| --- | --- | --- |
| Fit and Finish | {{DVELE_FIT_FINISH_WARRANTY}} Months | Interior/exterior finishes (e.g., paint, trim, drywall, cabinets, flooring, siding, tile) |
| Building Envelope | {{DVELE_ENVELOPE_WARRANTY}} Months | Roof, exterior walls, foundation system (excluding on-site foundation work not performed by Company) |
| Structural | {{DVELE_STRUCTURAL_WARRANTY}} Months | Structural frame, floor structure, roof structure, load-bearing walls |

### Systems Coverage (2 Years)

Company warrants that the following systems will be free of material defects and operate as intended during the first two (2) years:

- Plumbing System: Supply and drain lines, waste pipes, toilets, faucets, sinks, tubs (excluding hot tubs or spas), water heater.

- Electrical System: Service panel, circuit breakers, interior wiring, outlets, switches, and light fixtures.

- HVAC System: Ductwork, furnace, vents, thermostat, and connections.

### Appliance and Fixture Coverage (Pass-Through)

Company provides no separate warranty for appliances or fixtures (e.g., ranges, refrigerators, dishwashers, lighting fixtures, HVAC units, etc.) but will pass through to Client all applicable manufacturer warranties. Defects in installation by Company are covered under the Fit and Finish warranty for two (2) years.

### Exclusions

This Limited Warranty does not cover:

- Cosmetic issues (e.g., fading, chipping, surface discoloration) not affecting functionality.

- Damage caused by Client, contractors, or others not retained by Company.

- Any defect or issue resulting from improper setup, foundation work, or site conditions not performed or controlled by Company.

- Normal wear and tear or lack of maintenance.

- Modifications, alterations, or repairs performed by others without Company's written approval.

- Water intrusion due to site grading, landscaping, or foundation work not performed by Company.

- Appliances or components subject to manufacturer recalls or third-party warranties.

- Acts of God (e.g., fire, flood, earthquake, windstorm, etc.).

- Rodent, pest, or insect damage.

- Use of the Home for commercial or rental purposes unless expressly approved in writing.

### Claims and Remedies

- Claims must be submitted to Company in writing within thirty (30) days of discovering the defect.

- No coverage is available for claims made after the applicable warranty period expires.

- Client must provide access for Company to inspect and assess the claimed defect.

- Emergency repairs may be authorized by Client only in cases of immediate hazard or safety risk, and only if Company is not reasonably available. Client must retain original parts for inspection.

### Limits of Liability

Company's total liability under this Limited Warranty shall not exceed the Total Contract Price of the Home. Company shall not be liable for any consequential, special, indirect, or incidental damages.

# Exhibit F: Site Responsibility Matrix & Requirements for Warranty Eligibility

### COMPANY'S AUTHORITY OVER ON-SITE WORK:

In order for Company to provide the Limited Warranty, regardless of who performs on-site work (Client's GC or Company's contractors), Company must maintain appropriate authority over all contractors, subcontractors, and site activities to protect the integrity of its products and preserve warranty coverage. This authority includes:

- APPROVAL AUTHORITY: Right to approve contractor selection based on qualifications, licensing, insurance, and experience with modular/prefab construction

- PROCESS CONTROL: Authority over all on-site work processes, methods, and sequencing to ensure compliance with Company's installation specifications and quality standards

- TECHNICAL OVERSIGHT: Final authority over all technical details, including foundation specifications, module setting, MEP connections, weatherproofing, and finish work

- INSPECTION RIGHTS: Unrestricted access to the site and all work in progress for quality control inspections at any time

- STOP-WORK AUTHORITY: Right to halt any work that does not meet Company's standards, with contractor obligated to remedy deficiencies before proceeding

- BUDGET OVERSIGHT: Right to review and approve cost estimates and change orders that may affect the quality or integrity of the installation

- FINAL APPROVAL: Authority to conduct final inspection and approve completion before warranty coverage becomes effective

Failure to grant Company these authorities, or failure by contractors to comply with Company's quality standards and installation specifications, may void part or all of the Limited Warranty.

This Exhibit outlines the minimum site and installation requirements that the General Contractor (“GC”) must meet and maintain in order for the Client to be eligible for the Limited Warranty provided by Company, as outlined in this Agreement.

Failure to adhere to these standards may void part or all of the Company warranty.

{{BLOCK_ON_SITE_SCOPE_EXHIBIT_F}}

### RESPONSIBILITY MATRIX:

### Site Preparation and Readiness

Responsible Party: {{VAR_ON_SITE_SELECTION_NAME}}

The responsible party shall complete all site preparation activities prior to delivery of the modular home(s), including but not limited to:

  - Clearing, grading, excavation, and soil preparation

  - Foundation work, including footings, slab, or crawlspace construction

  - Installation of underground utilities and connections (water, sewer, electric, gas)

  - Ensuring site access and staging areas are established for delivery vehicles and crane operations

  - Compliance with all local zoning, building codes, and permit requirements necessary for site readiness

  - Provision of temporary site facilities such as fencing, sanitation (toilet facilities), and site security

### Delivery Coordination

Responsible Party: {{VAR_ON_SITE_SELECTION_NAME}}

The responsible party shall coordinate and manage all activities related to the delivery of modular home components, including:

  - Scheduling and facilitating delivery appointments in accordance with Manufacturer’s agreed delivery windows

  - Providing safe and clear access routes for delivery trucks, including turnarounds and staging areas

  - Coordination of crane or heavy equipment for unloading and setting modules onto the foundation

  - Arranging any required traffic control, street closures, or neighbor notifications necessary for delivery

  - Ensuring adequate on-site personnel and equipment are present during delivery to assist with unloading and positioning

### Installation of Modular Home

Responsible Party: {{VAR_ON_SITE_SELECTION_NAME}}

The responsible party shall be responsible for all installation activities after delivery, including but not limited to:

  - Setting and securing modular sections onto the foundation according to manufacturer specifications

  - Connecting mechanical, electrical, and plumbing (MEP) systems between modules and site utilities

  - Performing sealing, weatherproofing, and final site connections as needed

  - Coordination with the manufacturer for inspections, punch list items, and warranty walk-throughs

  - Managing any finish carpentry or site-specific work not included in factory construction

### Inspections and Approvals

Responsible Party: {{VAR_ON_SITE_SELECTION_NAME}}

The responsible party shall schedule, coordinate, and ensure completion of all required inspections and approvals including:

  - Local building department inspections for foundation, framing, MEP, and final occupancy

  - Manufacturer or third-party inspections as required for quality control and warranty compliance

  - Certification of utilities connection and compliance with environmental or safety regulations

### Site Maintenance and Cleanup

Responsible Party: {{VAR_ON_SITE_SELECTION_NAME}}
The responsible party shall maintain the site in a safe, clean, and orderly condition during and after installation, including:

  - Removal and disposal of all construction debris and packaging materials

  - Site restoration and landscaping as necessary to meet local requirements and project standards

  - Immediate remediation of any damage caused by delivery or installation activities

{{BLOCK_ON_SITE_SCOPE_EXHIBIT_END}}

# Exhibit G: State-Specific Provisions

## OVERVIEW

This Exhibit G contains state-specific legal provisions that apply to the project location. {{PROJECT_STATE}} law governs this agreement. Select and include ONLY the provisions for {{PROJECT_STATE}}.

Project State: {{PROJECT_STATE}}

Building Code: {{BUILDING_CODE_REFERENCE}}

Lien Law Jurisdiction: {{LIEN_LAW_STATE}}

[STATE_DISCLOSURE:EXHIBIT_G_CONTENT]

## CLIENT ACKNOWLEDGMENTS

By signing this agreement, Client acknowledges:

☐ Client has reviewed Exhibit G - State-Specific Provisions

☐ Client understands {{PROJECT_STATE}} law governs this agreement

☐ Client understands building code requirements for {{PROJECT_STATE}} ({{BUILDING_CODE_REFERENCE}})

☐ Client understands contractor licensing requirements for {{PROJECT_STATE}}

☐ Client understands mechanic's lien law provisions for {{PROJECT_STATE}}

☐ Client understands permit and inspection requirements for {{PROJECT_STATE}}

☐ Client understands dispute resolution procedures for {{PROJECT_STATE}}

☐ Client understands all applicable consumer protection provisions for {{PROJECT_STATE}}

☐ Client has opportunity to ask questions about state-specific provisions before signing